Here’s a crisp 5-minute meeting update you can deliver or send as a follow-up:

🔹 SVaR Risk Factor Driver Project – 5-min Progress Update (Aug 2025)

Hi all,

Just wanted to share a quick progress update on the effort to automate identification of high-impact risk factors and groupings that drive SVaR PnL.

### ✅ Current Status:

- First milestone delivered:
Kerem developed a tool that highlights top 10–20 high-SVaR days and shows the actual time series shocks (ΔX) that drive those results.

- This is a baby step — basic but foundational.
It isolates time series shocks without yet combining with Greeks or PnL.

- Once integrated with risk sensitivities (e.g., delta, gamma) and PnL attribution, it will feed directly into marginal impact and optimization analysis.

### 🔍 Early Insights:

- Treasury hedges alone don't reduce SVaR much — shocks don’t align well on stress days.

  - However, ETF-based hedges (like HY or MBS ETFs) mimic shock behavior more effectively, offering better SVaR mitigation via shock cancellation.

- CMO Desk:

  - Reducing sequential exposure may help, but IO/IIO tranches still dominate SVaR impact (e.g., on 03/25 shocks hit all tranches equally).

- Commodities:

  - Some stress dates show large positive contribution (e.g., +$52M SVaR relief).

  - But this is window-dependent — changing the stress window may flip the outcome.

### ⚠️ Caveats:

- Risk factor groupings still face challenges due to:

  - Different PnL computation approaches (absolute vs. relative)

  - Instruments without Greeks (e.g., distressed bonds)

- This will need more work on alignment before scaling fully.

### 🙋‍♂️ My Role:

- I’m excited by this project and look forward to learning more as we go deeper.

- That said, due to other critical priorities, I won’t be able to contribute daily.

- But when time frees up, I’ll jump in to help push this forward — especially around data modeling, desk nuances, and marginal/optimization analytics.

Thanks and looking forward to the next steps.

Best,
[Your Name]

Let me know if you'd like this in slide format or want to send it as an email.